With You Website Development Plan (10 Weeks, With Database, Frontend Before Backend, Including Required Pages)

🚀 Week 1: Wireframe Design

During this week, Wireframesfor all website pages will be designed using Figma or Adobe XD, including:

- Home Page

- Educational Articles Page

- Psychologist Profile Page, including a link to view ratings.

- Search for a Psychologist Page

- Book a Session Page

- User Dashboard

- Psychologist Dashboard

After completion, the design will be reviewed and adjusted based on feedback.

🚀 Week 2: Frontend Development (Part 1)

Frontend development will begin using HTML, CSS, JavaScript, and Bootstrap, focusing on building:

- Home Page, featuring a list of top psychologists and educational articles.

- Educational Articles Page, displaying mental health articles.

- Search for a Psychologist Page, allowing users to search for psychologists by specialization and ratings.

🚀 Week 3: Frontend Development (Part 2)

Continue developing the remaining interactive pages, including:

- Psychologist Profile Page, displaying details, reviews, and available appointment slots.

- Book a Session Page, with a form to select a psychologist and session time.

- User Dashboard, showing booked sessions and user settings.

- Psychologist Dashboard, displaying upcoming appointments and profile management.

🚀 Week 4: UI/UX Enhancements & Dynamic Interactions

User experience will be improved through:

- Adding animations and effects using CSS & JavaScript.

- Implementing form validationto ensure correct input.

- Enhancing the search functionality for psychologistswith filters and sorting options.

- Ensuring mobile responsivenessfor seamless user experience across devices.

🚀 Week 5: Database Setup

The database will be created using SQL Server, with the following key tables:

- Users:Stores user data (name, email, password, role).

- Psychologists:Stores psychologist details (name, specialization, ratings, availability).

- Sessions:Stores session bookings (user, psychologist, date, status).

- Articles:Stores and publishes educational articles.

- Reviews:Stores user reviews for psychologists.

🚀 Week 6: Backend Development (Part 1)

An ASP.NET MVCproject will be created and set up with the database, focusing on:

- Creating UserControllerfor user registration and login.

- Creating PsychologistControllerto retrieve and manage psychologist data.

- Developing ArticleControllerto manage educational articles.

🚀 Week 7: Backend Development (Part 2) - Session & Review Management

This week will focus on building core session booking and rating functionalities:

- Managing Sessions:Users can book sessions and view their upcoming appointments.

- Rating System:Users can rate psychologists after their session.

🚀 Week 8: Integrating Frontend with Backend

The frontend will be updated to display real data instead of static placeholders by:

- Retrieving the psychologist list from the databaseand displaying it dynamically.

- Displaying articles from the databaseon the educational articles page.

- Enabling users to book sessions and update their data within the dashboard.

🚀 Week 9: Testing & Performance Optimization

Comprehensive testing will be conducted, including:

- Validating all functionalities such as login, search, session booking, reading articles, and reviews.

- Ensuring mobile responsiveness across various devices and browsers.

🚀 Week 10: Deployment & Launch

The website will be prepared for launch